ThinkSuccess IT Consulting

Job Alert Platform — Product Roadmap

Phase 4 and Beyond   ·   April 2026

This document captures everything built in Phases 1–3 and charts the path
forward — prioritised feature ideas for Phase 4 and the longer horizon.

1. What Has Been Built (Phases 1–3)

| Phase 1 — Core Matching Dashboard | COMPLETE |
| --- | --- |

PostgreSQL data model: candidates, jobs, matches, applications, work queues

FastAPI backend with JWT auth (super_admin + employee roles)

Candidate & job scoring engine: title, domain, skills, experience, visa, location

React 18 + TypeScript operations dashboard

Employee work queue view ordered by match score

| Phase 2 — Live Feeds & Alerts | COMPLETE |
| --- | --- |

Live job feeds: The Muse API, Arbeitnow API, RemoteOK (replacing deprecated Indeed/Dice RSS)

15-minute polling pipeline via APScheduler + nightly cleanup cron

WhatsApp broadcast alerts via Twilio — fires on high-score matches

HTML email alerts with full score breakdown table

AI enrichment layer (OpenAI / Anthropic) — summary, strengths, gaps written to explanation

Frontend: pulsing live-source badge, domain tag chips, Apply Now button

Frontend: Job Intelligence panel (domain tags, keywords, visa hints)

Bug fixes: seeding, deduplication, normalization, script .env loading

| Phase 3 — Admin Tooling & Analytics | COMPLETE |
| --- | --- |

Super Admin — Candidate CRUD: add/edit/delete with email, phone, location, work auth

Resume upload (PDF/DOCX/TXT) — text extracted and stored for future scoring enhancement

Candidate job preferences editor (titles, domain, employment type, keywords, exclusions)

Employee management: edit name/email, delete employee, reset password, revoke access

WhatsApp recipient management UI — add/pause/remove alert numbers without touching .env

Alert service reads numbers from DB first, falls back to env var if DB is empty

Job reporting: employees flag listings as invalid / outdated / not relevant

Analytics dashboard: pipeline funnel, source quality, freshness, top candidates by match volume

Alembic migration 0004: alert_recipients table, candidate contact fields, queue report fields

docker-compose: resume_storage named volume for persistent resume files

2. Phase 4 — Resume-Powered Scoring & Interview Pipeline

Phase 4 closes the gap between the data collected in Phase 3 and the intelligence the platform can deliver. Two themes dominate: using uploaded resumes directly inside the match scoring engine, and tracking candidates past the "applied" stage through to hired.

2.1  Resume-Enhanced Match Scoring

Resume text is already stored in the candidates table (resume_text column added in Phase 3). Phase 4 feeds this text into the scoring engine to produce a personalised, evidence-based score rather than relying solely on the structured preference fields.

Extract skill tokens and years of experience from resume_text using spaCy or regex patterns

Compare resume skill tokens against job keywords_extracted — weighted overlap score replaces current skills_score heuristic

Resume title-history tokens feed title_score for stronger signal on seniority

Scoring engine: add resume_score dimension (max 15 pts), reduce heuristic skills_score weight proportionally

Alembic migration 0005: add resume_score column to job_candidate_matches

Admin UI: show "Resume score" chip on job match cards when a resume is on file

Fallback: if no resume uploaded, scoring behaves exactly as Phase 3 (no regression)

| Feature | Effort | Priority |
| --- | --- | --- |
| spaCy skill/title extraction from resume_text | 3 days | P0 — Core |
| Resume-weighted skills_score in engine.py | 2 days | P0 — Core |
| Migration 0005: resume_score column | 0.5 day | P0 — Core |
| Admin UI resume-score chip on match cards | 1 day | P1 — High |
| Batch re-score existing matches after upload | 1 day | P1 — High |

2.2  Interview Pipeline Tracking

Today applications have a single status ("applied" / "skipped"). Recruiters need to track candidates through the full hiring funnel without leaving the dashboard.

New ApplicationStatus enum: applied → phone_screen → interview → offer → hired | rejected | withdrawn

Alembic migration 0005: add status_history JSONB column to applications (timestamped stage log)

Backend: PATCH /applications/{id}/status endpoint with role-gated transitions

Frontend: Kanban-style pipeline board (one column per stage, drag-and-drop to advance)

Candidate detail page: show hiring stage badge and stage history timeline

Analytics: funnel chart from "applied" down to "hired" per source and per employee

WhatsApp alert: notify team when a candidate advances to interview or offer stage

| Feature | Effort | Priority |
| --- | --- | --- |
| Status enum + PATCH /applications/{id}/status | 1.5 days | P0 — Core |
| Migration 0005: status_history column | 0.5 day | P0 — Core |
| Frontend: pipeline Kanban board | 3 days | P0 — Core |
| Candidate detail: stage history timeline | 1 day | P1 — High |
| Analytics: applied→hired funnel per source | 1 day | P1 — High |
| WhatsApp notify on stage advance | 0.5 day | P2 — Med |

2.3  Scheduled Daily Digest Email

Currently alerts fire individually on each match. Employees have asked for a single morning summary showing the top 10 new matches across all their candidates.

Scheduler: new CronTrigger(hour=8) job — runs after the overnight normalization pass

For each employee: query top-10 unread work-queue items, render a styled HTML digest

Email digest includes: candidate name, job title, company, score bar, Apply Now link

Admin toggle per employee: "Digest email on / off" (stored in Employee model)

Opt-out link in email footer — sets the flag via a signed token endpoint

| Feature | Effort | Priority |
| --- | --- | --- |
| Digest scheduler job + HTML template | 2 days | P1 — High |
| Employee digest_enabled flag + admin UI | 1 day | P1 — High |
| Opt-out token endpoint | 0.5 day | P2 — Med |

3. Phase 5 — More Job Sources & Candidate Self-Service

Phase 5 expands the top of the funnel with targeted job board integrations and gives candidates a read-only portal to see their own matches.

3.1  Additional Job Sources

Greenhouse (Clover Health, Capital Rx boards) — REST API, no auth needed, already prototyped

Lever — public job listings API, healthcare and analytics heavy

Workday — XML-based public board scrape (handle rate limits with exponential back-off)

LinkedIn Jobs RSS (public feed) — title + company, redirect to apply URL

USAJobs.gov API — government / healthcare IT roles, requires free API key

Each source added as a new JobSourceAdapter subclass; no changes to ingestion or scoring pipelines.

3.2  Candidate Self-Service Portal

Separate /candidate route protected by a magic-link token (no password required)

Candidates can view: their match list, score breakdown, apply link, and current stage

Candidates can update: preferred titles, location, work-auth — writes back to preferences

Candidates cannot see: other candidates, employee names, internal score reasoning

Admin: "Send candidate link" button on AdminCandidatesPage — emails a 7-day signed URL

3.3  Export & Reporting

PDF report export: per-candidate summary with match history and score trends

Excel export: full work queue with all columns, filterable, for leadership reviews

Admin analytics: download as CSV button on each analytics table

4. Longer Horizon (Phase 6+)

The following items are directionally right but need more scoping before being committed to a sprint. They are listed here so the team can weigh them against business priorities.

| Idea | Benefit | Complexity |
| --- | --- | --- |
| Multi-tenant (multiple companies) | Sell platform as SaaS to other staffing firms | Very High |
| Predictive matching (ML model) | Score candidates on historical hire success | Very High |
| Chrome extension — resume import | Drag LinkedIn profile → auto-create candidate | Medium |
| Mobile PWA | Recruiters review queue on phone | Medium |
| Candidate duplicate merge UI | Admin resolves same person across sources | Low |
| Video intro clips on candidate | Attach short intro video, visible to client | Medium |
| Client-facing portal | Clients review shortlisted candidates & approve | High |

5. Recommended Sprint Order for Phase 4

Based on business impact and engineering dependency order, the suggested two-week sprint plan for Phase 4 is:

Sprint 1 (Days 1–5)

Alembic migration 0005 (resume_score, status_history)

spaCy resume skill/title extraction utility

Plug extraction into scoring engine — resume_score dimension

Batch re-score endpoint: POST /admin/rescore (background task)

Sprint 2 (Days 6–10)

ApplicationStatus enum + PATCH /applications/{id}/status

Frontend: pipeline Kanban board (5 stages)

Candidate detail: stage history timeline

Analytics: applied→hired funnel per source

Sprint 3 (Days 11–14)

Daily digest scheduler job + HTML email template

Employee digest_enabled flag + admin toggle UI

WhatsApp notify on stage advance (interview / offer)

Admin UI: resume-score chip on match cards

6. Technical Debt to Address in Phase 4

The following non-feature work should be scheduled alongside Phase 4 sprints:

Restore test suite: rewrite unit tests for the scoring engine with resume_score dimension

Type-check the frontend: install TypeScript compiler in Docker build and run tsc --noEmit in CI

API versioning: add /api/v2 prefix before introducing any breaking changes

Rate limiting: add slowapi middleware to the FastAPI app (protect against runaway scrapers)

Resume storage: move from local Docker volume to S3/GCS for cloud resilience

Logging: centralise structured logs with correlation IDs across ingestion → scoring → alert

GitHub Actions CI: lint + test on every push to main (currently no CI pipeline)

Environment secrets: migrate Twilio credentials from .env to AWS Secrets Manager or Doppler

ThinkSuccess IT Consulting · Job Alert Platform Roadmap · Generated 27 April 2026